FREE RESOURCE ¦ AIFORREAL COMPANIES.COM 90-Day AI Implementation Plan Stop planning. Start building. Your week-by-week roadmap from AI idea to running system.

From AI for Real Companies by Deb Weidenhamer ¦ AIforRealCompanies.com ¦ AI Business Advisory Institute

How to use this plan This plan is built around one AI initiative — your highest-priority opportunity from the AI Opportunity Map. Do not try to run multiple initiatives in your first 90 days. One initiative done well is worth more than three done partially. Pick your target. Fill in the blanks below. Work the plan.

Define your initiative before you start

My AI initiative: _______________________________________________ Business problem it solves: _______________________________________________ How I will measure success: _______________________________________________ Initiative owner: _______________________________________________ Start date: _______________________________________________

Phase 1 ¦ Days 1-30 Audit & educate The work that happens before any tool is deployed. Earn the right to move fast.

Phase goal: By day 30, you know exactly what you are building, why, and what success looks like.

Week 1 — Define the initiative

☐  Write the problem statement — In one paragraph: what problem are we solving, for whom, and how do we know it is a problem?

☐  Define success metrics — Time saved? Cost reduced? Revenue generated? Error rate? Put a number on it before you start.

☐  Identify stakeholders — Who will use this? Who will be affected? Who needs to approve it?

☐  Set a 90-day budget — What are you willing to invest in tools, time, and training? Be specific.

Week 2 — Audit your data and current process

☐  Map the current process — Document step by step how the targeted task is currently done. Be specific and complete.

☐  Identify data sources — What data exists that this initiative will use or generate?

☐  Assess data quality — Is the data clean, complete, and accessible? Document what needs to be fixed.

☐  Identify integration requirements — What existing systems will this AI tool need to connect to?

Week 3 — Research and select your tool

☐  Identify 3-5 candidate tools — Research options specific to your use case. Check reviews, pricing, and integration capabilities.

☐  Run live demos — Get a demonstration of at least 2 tools. Bring the person who will use it daily.

☐  Evaluate against your success metrics — Which tool is most likely to deliver your specific goal, not just the best-reviewed tool overall?

☐  Select and sign up — Make the decision. Start a trial or starter plan. Do not deploy to the full team yet.

Week 4 — Prepare team and systems

☐  Brief the team — Explain what is being implemented, why, what will change, and what will not change.

☐  Address concerns honestly — Create space for questions and concerns. Resistance that is heard here does not become sabotage later.

☐  Complete data preparation — Clean, organize, or migrate any data identified in Week 2 that needs work first.

☐  Configure the tool environment — Set up accounts, configure basic settings, connect integrations. Do not go live yet.

Phase 1 milestone checkpoint: ✓ AI initiative and success metric agreed upon by leadership ✓ Current process documented step by step ✓ Data sources identified and quality assessed ✓ AI tool selected (not yet deployed) ✓ Team briefed — everyone affected knows what is coming

Phase 2 ¦ Days 31-60 Pilot projects Small, controlled experiments that build confidence and surface what you did not know.

Phase goal: By day 60, you have run a real pilot, measured results, and know what to adjust.

Week 5 — Launch a controlled pilot

☐  Define pilot scope — The smallest meaningful test: one department, one workflow, one customer segment. Not the whole business.

☐  Select pilot participants — Choose team members who are willing, tech-comfortable, and will give you honest feedback.

☐  Go live with supervision — Deploy the tool for the pilot group. Hold daily or twice-weekly check-ins during the pilot.

☐  Begin tracking results — Start measuring your success metrics from day one. Do not rely on memory.

Week 6 — Run and observe

☐  Let it run — Resist the urge to intervene constantly. The pilot needs to surface real problems, not managed ones.

☐  Capture friction points — Where does the tool fail, frustrate, or slow people down? Document every instance.

☐  Capture wins — Where does it clearly work? What are users saying?

☐  Watch for unexpected issues — Data problems, integration failures, edge cases. These are valuable information, not failures.

Week 7 — Evaluate and adjust

☐  Compile pilot results — Gather all data against your success metrics. What do the numbers say?

☐  Debrief with participants — Structured conversation: what worked, what did not, what surprised you, what would you change?

☐  Diagnose root causes — Is the issue the tool, the data, the process, or the training? Diagnose before you prescribe.

☐  Make adjustments — Fix what can be fixed. Accept what cannot. Document every change.

Week 8 — Decide and document

☐  Make the go/no-go decision — Proceed to full implementation, run a second adjusted pilot, or change approach. Do not drift.

☐  Document your configuration — Capture the exact setup — prompts, settings, workflows — that produced your pilot results.

☐  Adjust success metrics if needed — Your pilot may have revealed you were measuring the wrong things. Correct now, before full rollout.

☐  Plan Phase 3 rollout — How will this reach the full team? What training is needed? What is the timeline?

Phase 2 milestone checkpoint: ✓ Pilot completed with real users and real data (not a demo) ✓ Results measured against Week 1 success metrics ✓ Root causes of friction identified and documented ✓ Go/no-go decision made for Phase 3

Phase 3 ¦ Days 61-90 Implement & measure Move from experiment to operations. Build the habits and measurements that make AI stick.

Phase goal: By day 90, this AI initiative is running as standard operating procedure with measurable results.

Week 9 — Full deployment

☐  Roll out to the full team — Deploy beyond the pilot group. Run training sessions — not just a memo. Walk through it together.

☐  Establish operating procedures — Document how the tool is used, by whom, in what situations, and with what human review steps.

☐  Set up monitoring — How will you know if the tool stops working as expected? Build in checkpoints and alerts.

☐  Define exception protocol — What situations should bypass the AI tool and go to a human? Write it down.

Week 10 — Stabilize and support

☐  Hold a team Q&A — Open floor for questions and frustrations now that the tool is live at full scale.

☐  Fix what breaks — First week of full deployment always surfaces issues. Triage, fix, and communicate.

☐  Reinforce the win — Share early results — even small ones — with the team. Momentum is a resource.

☐  Identify your internal champion — Who has taken to this naturally? Invest in them. They are your long-term AI capability.

Week 11 — Measure results

☐  Pull your 30-day metrics — Compare against your baseline from Week 1 and your pilot results. What has actually changed?

☐  Calculate ROI — Time saved x hourly cost, or revenue impact, or error reduction. Put a dollar figure on it.

☐  Identify optimization opportunities — Where is performance below expectation? Where did new opportunities emerge?

☐  Document lessons learned — What do you know now that you did not know on Day 1? This feeds your next initiative.

Week 12 — Plan forward

☐  Create your 90-day review document — What did you implement, what were the results, what did you learn, what would you do differently?

☐  Identify your next initiative — Return to your AI Opportunity Map. What is next on your priority list?

☐  Build internal capability — Schedule recurring training. Build a culture of experimentation and iteration.

☐  Consider expert support — If this initiative succeeded and you are ready to move faster, advisory programs can dramatically accelerate your next phase.

Phase 3 milestone checkpoint: ✓ AI tool deployed to full intended scope ✓ SOPs updated to reflect AI-assisted processes ✓ Success metrics showing measurable improvement vs. baseline ✓ Team confident and capable without needing you or IT to operate it

You did it. Now what? Completing one 90-day AI implementation successfully is more valuable than planning five. You now have real organizational knowledge: what works in your company, what your team can absorb, and where the next opportunities are. The companies that win with AI are not the ones who deployed the most tools. They are the ones who built a culture of continuous, intelligent improvement.

What's next? Visit AIforRealCompanies.com for the full book and resource kit. Explore advisory programs, cohorts, and keynotes at aibusinessadvisoryinstitute.net.